**Project Taskboard**

**(1/3/2012)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| One user story per cell   * Name * US ID (UCID, NFID) * Priority | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours |
| US1.1  User Login  Priority: A | Task: Terminate session  Person: Samy  EH: 10  SH:0  TH:10 | Task: Show time  Person: Said  EH: 10  SH:5  TH:5 | Defect: User cannot login  Person: Ahmed  EH: 10  SH:12  TH:0 | Task: Create DB script  Person: Ahmed  EH: 10  SH:15  TH:0 |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |